T.P.S. Report
10/10/2016 – 10/17/2016
Bradley Clark, Nathan LaVire, Matthew Mazzarella, and Joseph Owens
Task	Time	Risk	Assigned Person	Actual time	Percent Complete	Code Review
V.C. (getHub) / Creating	2hours	low	Bradley	1hour	100%	Nathan, Matthew
C Programming standards research	2hours	low	Nathan, Bradley, / Joseph
IEEE-fp research	2hours	low	Nathan, Bradley
Automation (makefile)research	2 hours	low	Matthew